SE LAB 2

1.Expanded Jira List showing all 5 Epics and their 10 User Stories.

2.Backlog – Epics, User Stories, Priorities & Story Points

3.Sprint 1 Planning – User Stories

All ten User Stories are assigned to EMSB Sprint 1 for implementation.

Sprint 1 – Active Sprint Planning

EMSB Sprint 1 is active from 1 Sep to 15 Sep with all 10 User Stories assigned and their story points configured.

Sprint 1 activated with all 10 planned stories visible in the To Do column with their assigned story points.

EMSB-6 moved from To Do to In Progress during Sprint 1

Sprint progress after completing EMSB-6 and EMSB-7, with EMSB-8 moved to In Progress.

Burndown Chart — EMSB Sprint 1 showing remaining story points and sprint progress over time.

EMSB Sprint 1 — 1 Sep → 7 Sep (10 work items)

EMSB Sprint 1 — 8 Sep → 14 Sep (10 work items)

Summary

EMSB Sprint 2 | 15 Sep – 21 Sep | 7 work items

Sprint 2 was created for 15–21 September with the remaining 7 user stories planned for the next one-week sprint.

Burndown chart embs sprint 2

Final Sprint Board – All Issues Completed